**Meeting Minutes**

(TINF20C, SWE I Praxisprojekt 2021/2022)

Project: Modelling Wizard for Cable Models

Customer: Rentschler & Holder

Rotebühlplatz 41

70178 Stuttgart

Project Team: Team 2 (Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé)

Rotebühlplatz 41

70178 Stuttgart

|  |  |  |
| --- | --- | --- |
| **Version** | **Date** | **Author** |
| 0.01 | 06.10.2021 | Friedrich |
| 0.02 | 07.10.2021 | Friedrich |
| 0.03 | 15.10.2021 | Friedrich |
| 0.04 | 16.10.2021 | Friedrich |
| 0.05 | 19.10.2021 | Friedrich |
| 0.06 | 21.10.2021 | Friedrich |
| 0.07 | 22.10.2021 | Friedrich |
| 0.08 | 29.10.2021 | Friedrich |
| 0.09 | 03.11.2021 | Friedrich |
| 0.10 | 05.11.2021 | Friedrich |
|  |  |  |
|  |  |  |
| 1.0 | ??? |  |

Content

[Meeting Minutes #1 3](#_Toc87371382)

[Meeting Minutes #2 3](#_Toc87371383)

[Meeting Minutes #3 4](#_Toc87371384)

[Meeting Minutes #4 4](#_Toc87371385)

[Meeting Minutes #5 5](#_Toc87371386)

[Meeting Minutes #6 5](#_Toc87371387)

[Meeting Minutes #7 6](#_Toc87371388)

[Meeting Minutes #8 6](#_Toc87371389)

[Meeting Minutes #9 7](#_Toc87371390)

[Meeting Minutes #10 7](#_Toc87371391)

[Meeting Minutes #11 8](#_Toc87371392)

# Meeting Minutes #1

|  |  |
| --- | --- |
| Date | 06.10.2021 |
| Time | 16:00 – 18:00 |
| Protocol | Calvin Friedrich |
| Attendants | Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé |
| Topics | 1. General organization:    * Scheduling will happen with a Trello board    * Collecting information about the requested files    * Begin planning for CRS |
| Problems | #1: Not all exercises are perfectly understood |
| Solutions | #1: Request for customer meeting by mail and  accumulation of points to be agreed with the  customer |
| To do | - |

# Meeting Minutes #2

|  |  |
| --- | --- |
| Date | 07.10.2021 |
| Time | 11:30 – 12:30 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Markus Rentschler (Customer), Tim Sellemann, Fabian Thomé |
| Topics | 1. Question and answer session with the customer:    * Basic requirement: Web-based application    * Current state: user selects features -> Product selection is adjusted according to filter criteria    * Comparative analysis of the different suppliers    * Target state: user selects characteristics -> Product is assembled from the individual parts => Assembled cable should be output as AutomationML table |
| Problems | - |
| Solutions | - |
| To do | First task: CRS |

# Meeting Minutes #3

|  |  |
| --- | --- |
| Date | 15.10.2021 |
| Time | 10:30 – 11:30 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Tim Sellemann, Fabian Thomé |
| Topics | 1. Creation of GitHub repository 2. Split into two groups:    * Group 1: Business Case (Kevin Pauer, Tim Sellemann)    * Group 2: Customer Requirements Specification (Leon Amtmann, Calvin Friedrich, Max Gohlke, Fabian Thomé) |
| Problems | #1: Requirement: English documentation |
| Solutions | #1: Revision of all existing files |
| To do | Usability concept and analysis of existing solutions |

# Meeting Minutes #4

|  |  |
| --- | --- |
| Date | 16.10.2021 |
| Time | 10:00 – 12:00 |
| Protocol | Calvin Friedrich |
| Attendants | Calvin Friedrich, Kevin Pauer |
| Topics | 1. Analysis of existing solutions    * Balluff Verwaltungsgesellschaft mbH    * Phoenix Contact GmbH & Co. KG    * Murrelektronik GmbH    * U.I. Lapp GmbH    * HARTING Deutschland GmbH & Co. KG |
| Problems | - |
| Solutions | - |
| To do | - |

# Meeting Minutes #5

|  |  |
| --- | --- |
| Date | 19.10.2021 |
| Time | 18:30 – 19:30 |
| Protocol | Calvin Friedrich |
| Attendants | Calvin Friedrich, Kevin Pauer, Tim Sellemann |
| Topics | 1. Working on BC    * Cover sheet    * Scope    * Profitable Benefits |
| Problems | - |
| Solutions | - |
| To do | - |

# Meeting Minutes #6

|  |  |
| --- | --- |
| Date | 21.10.2021 |
| Time | 15:45 – 17:45 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich |
| Topics | 1. Working on CRS    * Product usage    * Business processes    * Use cases    * Features |
| Problems | - |
| Solutions | - |
| To do | - |

# Meeting Minutes #7

|  |  |
| --- | --- |
| Date | 22.10.2021 |
| Time | 09:30 – 10:30 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé |
| Topics | 1. Refinement CRS and BC    * Result: Sent to customer    * Request for feedback 2. First deadline successfully met |
| Problems | - |
| Solutions | - |
| To do | - |

# Meeting Minutes #8

|  |  |
| --- | --- |
| Date | 29.10.2021 |
| Time | 11:30 – 12:30 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Markus Rentschler (Customer), Tim Sellemann, Fabian Thomé |
| Topics | 1. Customer review of CRS and BCResult: Sent to customer    * Result: Detailed feedback with improvement approaches |
| Problems | - |
| Solutions | - |
| To do | Additional revision |

# Meeting Minutes #9

|  |  |
| --- | --- |
| Date | 29.10.2021 |
| Time | 11:30 – 12:30 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé |
| Topics | 1. Planning date for upcoming projects:    * SAS (Max Gohlke, Thorsten Rausch, Tim Sellemann)    * SRS (Leon Amtmann, Calvin Friedrich, Fabian Thomé) |
| Problems | - |
| Solutions | - |
| To do | All documents mentioned above are due till 07.11.2021 |

# Meeting Minutes #10

|  |  |
| --- | --- |
| Date | 05.11.2021 |
| Time | 09:00 – 12:00 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé |
| Topics | 1. Refactoring CRS based on customer feedback and working on SRS (Leon Amtmann, Calvin Friedrich, Fabian Thomé) 2. Refactoring BC based on customer feedback (Kevin Pauer) 3. Working on SAS (Max Gohlke, Thorsten Rausch, Tim Sellemann) 4. Collecting ideas for actual development (Max Gohlke, Thorsten Rausch, Tim Sellemann) |
| Problems | - |
| Solutions | - |
| To do | Presentation and start of development |

# Meeting Minutes #11

|  |  |
| --- | --- |
| Date | 07.11.2021 |
| Time | 15:30 – 19:00 |
| Protocol | Calvin Friedrich |
| Attendants | Leon Amtmann, Calvin Friedrich, Max Gohlke, Kevin Pauer, Thorsten Rausch, Tim Sellemann, Fabian Thomé |
| Topics | 1. Preparing for customer presentation 2. Prototyping (Thorsten Rausch) |
| Problems | - |
| Solutions | - |
| To do | Development |